# Vyterlix: what we need from Dolaris to launch

Prepared 10/10/2026 for Dolaris Limited

The website, the admin area and the phone app are built and tested. What is left needs accounts, decisions and papers that only Dolaris can provide. Please tick each box as you send the item. Sections marked "needed first" are the ones that hold up the most work.

## 1. The phone app   NEEDED FIRST

These let us publish the app to the App Store and Google Play and send notifications to phones.

☐	The final app name. We currently use a working name.

☐	An Apple Developer account, with us added as a team member. About £79 a year. Needed for the iPhone app and for notifications on iPhones.

☐	A Google Play Console account, with us added as a team member. One-off fee of about $25. Needed for the Android app.

☐	A Firebase project under Dolaris's Google account. This is the service that sends notifications to Android phones and iPhones.

☐	The logo and app icon files. Square, at least 1024 by 1024 pixels, plus any brand colours beyond the tea green we are using now.

## 2. Real customer data   NEEDED FIRST

The best test of the figures is a real business's own records.

☐	Anonymised sample data from the first customer. Sales, expenses, customers and stock, as CSV or Excel files. Names and emails can be scrambled.

☐	Which systems that customer actually uses. Xero, Shopify, WooCommerce or others, so we connect the right one first.

## 3. Connecting to other systems

Dolaris registers an app with each provider, then gives us the details. We do the rest.

☐	Xero developer app. Unlocks cash flow and how many months of money the business has left.

☐	Shopify and WooCommerce developer or partner apps. Brings online shop sales in automatically.

☐	A Google Cloud project with Google Analytics access switched on. Unlocks website visits and marketing figures.

☐	An Anthropic (Claude) account and API key, with a monthly spending limit. Powers Ask Vyterlix. Please agree the monthly limit in advance.

## 4. Taking payment

Payment has only been tried with a pretend provider so far.

☐	Stripe and/or Paystack accounts, and which one to use. We need the test keys first, then the live keys at launch.

☐	The final plan prices, trial length and what each plan includes. The prices in the product are placeholders. All prices are shown before VAT.

☐	Company details for invoices. Legal name, registered address, company number and VAT number if VAT-registered.

☐	A refund and cancellation policy in plain wording. Customers see this when they cancel a plan.

## 5. Going online

☐	A domain name, and who controls it. For example vyterlix.co.uk. We need someone who can add records to it.

☐	An email address to send from. For example hello@ or noreply@. We set it up so messages reach the inbox, not spam.

☐	A hosting budget and any region preference. A UK or EU location is best for UK GDPR. We can recommend a provider.

☐	A support email address or phone number. Shown inside the app for customers who need help.

## 6. Legal and privacy

These need Dolaris or a lawyer to approve. We can draft a starting point for any of them.

☐	Privacy policy, terms of service and cookie wording. Required before customers sign up, and before the app stores accept the apps.

☐	ICO registration. The UK data protection registration for any business that handles customer data.

☐	A data processing agreement for business customers. The standard document Dolaris gives customers about how their data is handled.

☐	How long data is kept after a business cancels or deletes its account. We build this into the product once it is decided.

## 7. Testing before launch

☐	Two or three friendly testers, and a date window. At least one owner and one manager, using real data on real phones.

☐	The list of Dolaris staff who need admin or support access. Admin accounts can only be created by us, so we need names and email addresses.

☐	A source for typical figures by industry, or agreement to show none at first. Used to say whether a figure is good for a business of that kind.

## 8. Decisions we need confirmed

☐	Should the phone app take first-time payment? Today it sends people to the website to pay. That keeps card details off the phone and avoids the app stores' own payment rules.

☐	The target launch date or month. So we can plan the testing and store review time, which is usually a few days to two weeks.

☐	Confirm the UK-only launch. Pounds, UK VAT, UK dates and UK addresses throughout. Other countries come later.

☐	Who handles customer support after launch, and how quickly they reply. So the help text in the app promises something that is true.

Please never send passwords or secret keys in a document or chat. When we reach that step we will tell you the safest way to hand them over.